UWC (User Walkthrough Checklist)

User Acceptance:

| Department | Name | Email | Date Confirmed | Overall Result (Passed / with reservation) |
| --- | --- | --- | --- | --- |
| BD | Paola Malong | paola.malong@entech.com.ph | August 12, 2021 | Passed. Updated still with No since not applicable |
| Ops Support | Roxan Balonio | roxan.balonio@entech.com.ph | July 21, 2021 | Passed |
| Ops | Francis Falcone | francis.falcone@entech.com.ph | Aug 11, 2021 | Passed |
| Accounting Overall | Mae Yambao | mae.yambao@tablegroup.com.ph | Oct 21, 2021 | Passed |
| Accounting - Billing | Pinky Ibardaloza | pinky.ibardaloza@tablegroup.com.ph | Oct 21, 2021 | Passed |
| Accounting - Financial Planning | Rachelle Ibarra-Pascua | rachelle@coffeebean.com.ph |  | New |
| Accounting - Collection | Dexter Gregorio | dexter.gregorio@tablegroup.com.ph | Oct 21, 2021 | Passed |
| Accounting - Ops | Richard Ventura | richard.ventura@tablegroup.com.ph | Oct 21, 2021 | Passed |
| Accounting - Financial Reporting | Liza Barao | liza.barao@tablegroup.com.ph |  | New member |
| Admin / ALL | Josiah Bernales | josiah.bernales@entech.com.ph |  | Passed |
| Supply Chain | Michelle Estremera, Lyris Silva, Becky Silverio Abigail Guarnes Andrea Flores | michelle.estremera@tablegroup.com.ph, lyris.silva@tablegroup.com.ph, becky@coffeebean.com.ph abigail.guarnes@coffeebean.com.ph andrea.flores@coffeebean.com.ph | Oct 21, 2021 | Passed |
| Warehouse | Christian Dimapindan | christian.dimapindan@tablegroup.com.ph | Dec 16, 2021 | Passed |
| Supply Chain - Accounting | Priscilla Isabel Gustilo | priscilla.gustilo@coffeebean.com.ph | Oct 21, 2021 | Passed |
| IT | Allan Daligdig Jeremy Enriquez | allan.daligdig@tablegroup.com.ph jeremy.enriquez@tablegroup.com.ph |  | Connected with Masterdata completion ℅ Accounting |

Final Sign-off:

| Department | Name | Email | Date Confirmed | Overall Result (Passed / with reservation) |
| --- | --- | --- | --- | --- |
| Mgt - Entech | Emil del Rosario | emil@entech.com.ph |  |  |
| Mgt - Acctg | Minerva Cornelio | minerva.cornelio@cbtlholdings.com.ph |  |  |

Responsible: yellow highlight

| Title | Working as expected (Yes / No) |  |  |  |  |  |  | Remark |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Office Admin User received Welcome Email from Datum |  | Yes |  |  |  |  | Yes |  |
| 2. Jotted down the M4 Web URL for the Company |  | Yes |  |  |  |  | Yes |  |
| 3. Created Password & able to login |  | Yes |  |  |  |  | Yes |  |
| 4. Know where the User Icon & its Menu is |  | Yes |  |  |  |  | Yes |  |
| 5. Know where the Left Panel Menus is |  | Yes |  |  |  |  | Yes |  |
| 6. Under “ALL” settings, briefly understand these Tab: General, Billing, Contacts, Documents, Items, Settings, Users and Zones |  | Yes |  |  |  |  | Yes |  |
| 7. Under General Tab, able to set Company Name, correspondence info & other details (e.g. Letterhead settings) |  | Yes |  |  |  |  | Yes |  |
| 8. In Technician’s smartphone, downloaded M4 App from Google Store |  |  |  | Yes |  |  | Yes |  |
| 9. Received Site Code for M4 App login |  |  |  | Yes |  |  | Yes |  |
| ITEM |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand types of Items available |  |  |  | Yes |  |  | Yes |  |
| 2. Able to add Item |  |  |  | Yes |  |  | Yes |  |
| 3. Able to edit Item |  |  |  | Yes |  |  | Yes |  |
| 4. Able to delete Item |  |  |  | Yes |  |  | Yes |  |
| 5. Understand the compulsory fields |  |  |  | Yes |  |  | Yes |  |
| 6. Understand the Account Activating of Item |  |  |  | Yes |  |  | Yes | For clarification Activated once able to view (automated) |
| 7. Able to print QR/Barcode with Serial Number |  |  |  | Yes |  |  | Yes | Go To: Serial No. Generator > Tick Generate as serial number and organisational code |
| 8. Able to Export CSV |  |  |  | Yes |  |  | Yes |  |
| CONTACT |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand types of Contacts available |  | Yes |  |  |  |  | Yes |  |
| 2. Able to add/edit/delete a Contact |  | Yes |  |  |  |  | Yes |  |
| 3. Understand the difference between Company Contact & Non-company Contact |  | Yes |  |  |  |  | Yes | Go To: Select Customer Company Name is the Company contact to be reflected in Company Listing (see ‘Company’ column) |
| 4. Understand the compulsory fields |  | Yes |  |  |  |  | Yes |  |
| 5. Able to verify location of an address |  | Yes |  |  |  |  | Yes |  |
| 6. Understand the Account Activating of Contact |  | Yes |  |  |  |  | Yes | Activated once able to view (automated) |
| 7. Able to add additional addresses for the same Contact |  | Yes |  |  |  |  | Yes |  |
| 8. Able to link a Contact from another Contact |  | Yes |  |  |  |  | Yes |  |
| QUOTATION |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand types of Quotations available |  | Yes |  |  |  |  | Yes |  |
| 2. Able to create customer from Contacts |  | Yes |  |  |  |  | Yes |  |
| 3. Able to create customer after choosing a service type |  | Yes |  |  |  |  | Yes |  |
| 4. Able to to change the Delivery Address to sub-contact |  | Yes |  |  |  |  | Yes |  |
| 5. Understand the “Billing notes” |  | Yes |  |  |  |  | Yes |  |
| 6. Understand the “Servicing Instructions” |  | Yes |  |  |  |  | Yes |  |
| 7. Understood how to adjust servicing schedule properties |  | Yes |  |  |  |  | Yes |  |
| 8. Able to get the price correctly after setting up |  | No |  |  |  |  | No | Help to explore frequency variations. Paola: Send M4 the different scenarios based on the discussion: Meet contract Underserve No service at all How can we set it up if it’s per frequency rather than per month |
| 9. Able to save Quotation |  | Yes |  |  |  |  | Yes |  |
| 10. Able to print/email Quotation |  | Yes |  |  |  |  | Yes |  |
| 11. Able to confirm Quotation to Order |  | Yes |  |  |  |  | Yes |  |
| ORDER & RENEWAL |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand types of service available |  | Yes |  |  |  |  | Yes |  |
| 2. Understand the 3 sections in a Order: “Sales Related Info”, “Servicing Related Info”, “Schedule Planning” |  | Yes |  |  |  |  | Yes |  |
| 3. Able to to change the Delivery Address to sub-contact |  | Yes |  |  |  |  | Yes |  |
| 4. Able to add info in “Sales Related Info” section |  | Yes |  |  |  |  | Yes |  |
| 5. Able to add info in “Servicing Related Info” section |  | Yes |  |  |  |  | Yes |  |
| 6. Able to add info in “Schedule Planning” section |  | Yes |  |  |  |  | Yes |  |
| 7. Understand the “Servicing Instructions” |  | Yes |  |  |  |  | Yes |  |
| 8. Understand the “Terms and Conditions” |  | Yes |  |  |  |  | Yes |  |
| 9.. Able to add/edit/delete Markers on Floor Plan (TBA / Upgrade) |  | No |  |  |  |  | No | Waiting for walkthrough |
| 10. Understand the differences & similarities between Order & Quotation in M4 |  | Yes |  |  |  |  | Yes |  |
| 11. Able to renew Order using 2 methods: Direct Renew & Indirect Renew |  | Yes |  |  |  |  | Yes | 3/2/1 months prior to expiration notification. BD team to do monthly filtering |
| 12. Able to check/edit scheduled Job in Order |  | Yes |  |  |  |  | Yes |  |
| SCHEDULER |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand the Calendar view in Month/Week/Day |  |  | Yes |  |  |  | Yes |  |
| 2. Understand the Split Calendar view |  |  | Yes |  |  |  | Yes |  |
| 3. Understand Team or individual Technician view |  |  | Yes |  |  |  | Yes |  |
| 4. Understand the Scheduler Preferences |  |  | Yes |  |  |  | Yes |  |
| 5. Understand the Team Setup |  |  | Yes |  |  |  | Yes |  |
| 6. Able to add Team & put Technicians into that Team |  |  | Yes |  |  |  | Yes |  |
| 7. Able to edit non-confirmed Job by drag-and-drop method (to another Date/Time, and/or to another Technician) |  |  | Yes |  |  |  | Yes |  |
| 8. Able to edit confirmed Job |  |  | Yes |  |  |  | Yes |  |
| 9. Able to create Manual Schedule |  |  | Yes |  |  |  | Yes |  |
| REPORT |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Daily job listing |  |  | Yes |  |  |  | Yes |  |
| 2. Missed service listing |  |  | Yes |  |  |  | Yes |  |
| 3. Due service listing |  |  | Yes |  |  |  | Yes |  |
| 4. Productivity Report |  |  | Yes | Yes |  |  | Yes |  |
| 5. Service Report Customization (new) |  | No | Yes | Ongoing |  |  | Ongoing | Forwarded SR comments from BD thru telegram for Datum’s checking Datum: All SR amendments updated. |
| APPS |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Received notification of new Job |  |  |  | yes |  |  | Yes |  |
| 2. Able to navigate using Google Map or Waze |  |  |  | yes |  |  | Yes |  |
| 3. Able to update Chemical Usage |  |  |  | yes |  |  | Yes |  |
| 4. Able to update Job Summary |  |  |  | yes |  |  | Yes |  |
| 5. Able to update Payment Info & Follow Up |  |  |  | yes |  |  | Yes | Can the payment process be skipped? -yes |
| 6. Able to update Customer’s Review & Acknowledgement |  |  |  | yes |  |  | Yes |  |
| 7. Received Service Report Email |  |  |  | yes |  |  | Yes |  |
| 8. Service Report attachment with complete data |  |  |  | yes |  |  | Yes |  |
| 9. Service Report have applicator signature |  |  |  | yes |  |  | Yes |  |
| 10. Received Supplementary Email |  |  |  | yes |  |  | Yes |  |
| 11. Technician able to reschedule job |  |  |  | yes |  |  | Yes |  |
| 12. Technician able to cancel job |  |  |  | yes |  |  | Yes |  |
| 13. Able to add images from camera or gallery |  |  |  | yes |  |  | Yes |  |
| 14. Able to view Closed Job list |  |  |  | yes |  |  | Yes |  |
| STOCK |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg | Warehouse | Admin |  |
| 1. Understand how each Stock Notes affect the Stock Balance: - Delivery Order - Goods Received Note - Return Order - Stock Adjustment - Transfer - Stock Usage |  |  | Yes | Yes |  | Yes | Yes |  |
| 2. Understand the Difference between Folder Balance and Stockist Balance |  |  | Yes | Yes |  | Yes | Yes |  |
| 3. Know how to transfer Stock Balances between Folders. |  |  | Yes | yes |  | Yes | Yes | Can this be done by a technician? Should be requested through managers. - this can be done in the web |
| 4. Know how to transfer Stock Balances between Folder and Stockist |  |  | Yes | yes |  | Yes | Yes |  |
| 5. Understand the purpose of ‘Include Stockist Transaction’ toggle` and how to use it. |  |  | Yes | yes |  | Yes | Yes |  |
| 6. Able to Cross-check between Stock Quantity used in Services to Stock/Stockist Balance Menu Grids. |  |  | Yes | yes |  |  | Yes |  |
| 7. Able to generate the basic Stock Reports: - Stock Balance - Stock Ledger - Stockist Balance - Stockist Ledger |  |  | Yes | yes |  |  | Yes |  |
| 8. Understand how to do UOM conversion to ensure that stock balances tally. |  |  | Yes | yes |  |  | Yes |  |
| 9. Know the difference and purpose between items in the Order, Servicing Schedule, Stock Notes, and Overall Stock/Stockist Balances. |  |  | Yes | yes |  |  | Yes |  |
| BILLING |  |  |  |  |  |  |  |  |
| Title | All | BD | Ops Support | Ops | Acctg |  | Admin |  |
| 1.1. Understand the difference between Order Types: - Services completed - Can we have a walkthrough on the workflow of completed service reports? - no questions - All unbilled be under billing due? If yes, how can we reconcile the 2 reports (unbilled reports and billing due)? - no questions |  |  |  |  | Yes |  | Yes | Ron-Yes Pinky-Yes Honey-Yes Mae-Yes Request for actual SR creation |
| 1.2 Understand the difference between Order Types: - Sale of Stock |  |  |  |  | Yes |  | Yes |  |
| 2. Understand the three Core Billing Basis and where to input them: - Bill on completed - Periodic - Retention - advances, 50% payment first, unearned revenues Why is it there are billings under ‘billing due’ and ‘unbilled job’? - it will depend on how we set-up the billing. If we need to bill, we need to go to the billing due |  |  |  |  | Yes |  | Yes | 11.24 (Mae) Will request for hands on training for all Core Billing Basis |
| 3. Understand how the three Core Billing Basis are related to the respective Billing Menus and how to use them: - Unbilled Jobs - Billing Due - Retention What are the detailed transactions or services that will flow to unbilled jobs and billing due? - same with #s 1.1 and 2 |  |  |  |  | Yes |  | Yes | What are the differences between the three three Core billing Basis. Hotels - POC process |
| 4.1. Know the difference between the Billing Journal Types and how they affect the Outstanding Balance: - Invoice - Credit Note - Debit Note (not applicable in terms of billing) |  |  |  |  | Yes |  | Yes |  |
| 4.2. Know the difference between the Billing Journal Types and how they affect the Outstanding Balance: - Official Receipt Can we have a re-walkthrough on how to use this? - okay |  |  |  |  | Yes |  | Yes | Dex - Yes |
| 5. Know the difference between creating Stand Alone Invoices, and those originating from a Parent Journal. - E.G 1. Order > Invoice > CN/DN > Receipt - E.G 2. Order > DO/GRN > Invoice > CN/DN > Receipt |  |  |  |  | Yes |  | Yes |  |
| 6. Know how to generate the PDF for viewing, and how to Email it from M4. |  |  |  |  | Yes |  | Yes |  |
| 7. Know the difference between the various PDF generation options. |  |  |  |  | Yes |  | Yes |  |
| 8. Know how to Create/Edit and Access Billing Notes Template |  |  |  |  | Yes |  | Yes |  |
| 9. Know how to Create/Edit the Terms & Conditions |  |  |  |  | No |  | Yes |  |
| 10. Official Receipt - Understand Cash Book and how this document affects the GL Accounts. |  |  |  |  | Yes |  | Yes |  |
| 11. Official Receipt - Able to Match Off Outstanding Invoices. |  |  |  |  | Yes |  | Yes |  |
| 12. Able to generate the basic Billing Reports: - Statement of Accounts - Ageing |  |  |  |  | Yes |  | Yes |  |
| 13. For ILT (Insect Light Traps - items for sale) clarification on how we record it using M4? What is the possible entry for that? - upon creation of Product Sales How do we input the item for sale in M4? - set-up the item under Items. Then create an Order - Product Sales (no need to schedule, just select items to sell). Then create a Delivery Order, the stock balance of selected items will decrease. How can the Entech items for sale be billed in M4? - under Product Sales. From the Delivery Order, we can create an invoice. The unbilled jobs are only for services Where can we find the delivery order specifically for Product Sales? - Product Sales Order > Delivery > Invoice Can we have a report that will trigger them to bill the product? - Accounting to provide a sample - it will be the same format with the services report for billing - it will be an unbilled delivery order - For Datum’s checking |  |  |  |  |  |  |  | Do we have products for sale under Entech Phil.? - Josiah for discussion with Ms. Paola. Currently, Acctg manual billing |

Non-critical for Jan 2022 Go-Live

| SUPPLY CHAIN WITH ACCOUNTING |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title | All | BD | Ops Support | Ops | Acctg | Supply Chain | Warehouse | Admin | Remarks |
| 1. Understand the method of creating / processing: - Purchase Order - Transfer of goods |  |  |  |  |  | Yes |  | Yes |  |
| 2. Understand the method of creating / generating: - Purchase Invoice - Payment Voucher - Reports - SOA, Stocks Ledger |  |  |  |  | Yes |  |  | Yes |  |
| 3. Understand the method of creating purchase debit/credit notes |  |  |  |  | Yes |  |  | Yes |  |
| 4. Understand the method of creating payment voucher to vendors |  |  |  |  | Yes |  |  | Yes |  |
| 5. Able to generate the basic reports: - Creditor Statement of Account - Creditor Aging |  |  |  |  | Yes |  |  | Yes |  |
| 6. Able to input goods received |  |  |  |  | Yes |  | Yes | Yes |  |
| 7. PO New Process with control |  |  |  |  |  | Yes |  | Yes |  |
| 8. Multi-uom |  |  |  |  |  |  |  |  |  |

| ACCOUNTING |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title | All | BD | Ops Support | Ops | Acctg | Supply Chain | Admin | Remarks |
| 1. Understand the Tax features in Billing |  |  |  |  | Yes |  |  |  |
| 2. Understand and able to print the Tax Listing Report |  |  |  |  | Yes |  |  |  |
| 3. Understand the Chart of Account Features - Add/Edit Ledgers - Structure for Balance Sheet - Structure for P&L |  |  |  |  | Yes |  |  |  |
| 4. Know how to Create/Edit General Ledger |  |  |  |  | Yes |  |  |  |
| 5. Know how to Create/Edit Expenses Notes |  |  |  |  | Yes |  |  |  |
| 6. Understand the method of creating payment voucher for expenses |  |  |  |  | Yes |  |  |  |
| 7. Understand the monthly process - Lock Period - Ledger Closing - Stock Closing |  |  |  |  | Yes |  |  |  |
| 8. Understand the Ledger Details Grids. |  |  |  |  | Yes |  |  |  |
| 9. Able to generate the basic reports: - Ledger Details - Bank Ledger - Trial Balance - Balance Sheet - P&L |  |  |  |  | Yes |  |  |  |
| 10. Understand the Bank Recon Features - Upload bank statement - Auto/Manual Matching - Print Recon Report |  |  |  |  | Yes |  |  |  |